## Slide 1
2006
2019
Today
2006
2008
2010
2012
2014
2016
2018
New Horizons launches
January 19, 2006
First Pluto sighting
September 21, 2006
Jupiter flyby (gravity assist)
February 28, 2007
First hybernation cycle started
June 28, 2007
Halfway point to Pluto (distance travelled)
December 29, 2009
Uranus orbit crossing
March 18, 2011
Halfway point to Pluto (time travelled)
October 16, 2011
Neptune orbit crossing
August 25, 2014
Final wake-up from hybernation
December 6, 2014
Pluto flyby (closest approach)
July 14, 2015
Mission extension confirmed
July 1, 2016
Enters hybernation
April 7, 2017
Planned flyby of MU69
January 1, 2019
44 days
Sep 2007
Nov 2007
Annual checkout 1
24 days
Jul 2008
Aug 2008
Annual checkout 2
23 days
Jul 2009
Aug 2009
Annual checkout 3
44 days
May 2010
Jul 2010
Annual checkout 4
45 days
May 2011
Jul 2011
Annual checkout 5
44 days
May 2012
Jul 2012
Annual checkout 6
67 days
May 2013
Aug 2013
Annual checkout 7
45 days
Jun 2014
Aug 2014
Annual checkout 8
1942 days
Jun 28, 2007
Dec 6, 2014
Hibernation
112 days
Apr 7, 2017
Sep 11, 2017
Hybernation