## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
Team Red
Team Orange
Team Purple
Jan
Feb
Demo v.1
Shopping Cart
Functionality
Ticketing System
Checkout Process
Demo Staging
Mar
Customer Interviews
Demo v.2
Data Logging Module
Onboarding Flow
Tech Support Portal
Update Navigation
Sensor Support
Back-End Upgrade
DB Configuration
Import Functionality
Archiving
Code Review
Admin Console
Auto Renewal System
Integrations Update
API
Cloud support
Mobile Support
Update Colors
Mobile Enhancement
Bootstrap Upgrade
React Framework
Design Iteration
Chrome Support
IE Support
Automated Tests
Status Update
Error Enhancements
Web App Overhaul
User Story
User Story 2
User Story 3
Undo Feature
Week 1
2
3
4
5
6
7
8
9
10
11
12
Jan 3 - Jan 14
Sprint 1
Jan 17 - Jan 28
Sprint 2
Jan 31 - Feb 11
Sprint 3
Feb 14 - Feb 25
Sprint 4
Feb 28 - Mar 11
Sprint 5
Mar 14 - Mar 25
Sprint 6
Release
Jan 28
Release
Feb 25
Quarterly
Retrospective
Mar 25
User Acquisition
Customer Delight
Adoption
Strategic Goals
Scrum project roadmap