## Slide 1
https://www.officetimeline.com/14-days-trial

## Slide 2
Billing
Datamart
Fulfillment
Inventory
Middleware
Portal
Quoting App
Workflow
Mon
Wed
Fri
Product Reconciliation
Tax System Upgrade
Sox Audit 1
Download PDF
Search by Invoice
Communication Upgrade
Enhance Logo
Change Billing Address
Tax Page Organization
Reporting Upgrade
Sales by Week/Representative
My Reports View
Filter Orders
Auto-email
Vendor-suggest
Auto-discovery
Multi-Tier
Memory Upgrade
Multi-threading
Contact Database
Request Status
Auto-notify
Customer Home Page
Ticket Lookup
Auto-fill
Setup Wizard
Clone Quote
Product-suggest
Undo-fill
Auto-remind
Customer Auto-quote
Contract Tool
Quote Wizard
Custom Home Page
Email Reminder
Auto-assign
Auto-prioritize
Aging Alerts
Sun
Tue
Thu
Sat
Mon
Wed
Fri
Agile Task Board
Sprint 15 - Week of April 7
Sprint 16 - Week of April 14
Sprint 17 - Week of April 21
Status
Funded
Locked
Prioritized
Requested
Submitted
Made with

## Slide 3
Jun 21
Denver
Site
Server 1
Houston
Site
Server 2
Server 3
Server 1
Server 2
Server 3
Server 4
0:00
2:00
4:00
6:00
8:00
10:00
12:00
14:00
16:00
18:00
20:00
22:00
0:00
Day 1
Day 2
N
O
N
N
O
N
N
O
N
N
D
N
N
O
O
D
N
N
D
O
D
N
N
D
O
D
Power
failure
6:30 am
Generator
exhausted
10:15 am
Power
restored
12:45 pm
Server Outage Incident Timeline
Server status
Normal
Degraded
Outage
Hard Disk Failure 10:45 am
Memory Allocation Issue 11:38 am
Memory Allocation Issue 11:52 am
Made with

## Slide 4
Planning Phase
Implementation Phase
Testing Phase
Deployment Phase
$17,600
$52,800
$4,000
$126,720
$15,840
$4,000
$21,120
$14,080
$4,000
$400
$17,600
$21,120
$3,520
$400
2019
2020
2021
100%
Requirements Analysis
100%
Software Design
75%
Implementation
100%
Documentation
Unit Testing
Regression Testing
Beta Phase
Post-Beta Bug Fixes
Regression Testing
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Oct
Dec
Feb
Apr
Jun
Aug
Oct
Dec
Feb
Apr
Jun
Aug
Review
Review
Review
General Availability Release
Beta Release
Architect pulled into emergency production issue
Scope creep delays implementation
Software Development Lifecycle (SDLC) Plan
Add one QA resource to reduce unit testing elapsed time
Reduce bug fixing window (added risk)
Resources
Client
Product Management
Quality Assurance
Software Architects
Software Engineers
Technical Writers
Release Management
Code Freeze
Code Freeze
Made with

## Slide 5
Orbital Product
Allure Product
Express Product
Release 4.3
Release 4.4
Release 4.5
Release 1.2
Release 1.3
Release 1.4
Release 1.9
Release 2.0
Release 2.1
2019
2020
2021
2022
100%
Requirements Analysis
100%
Software Design
100%
Implementation
40%
Validation Testing
Deployment
Maintenance
100%
Requirements Analysis
75%
Software Design
10%
Implementation
Validation Testing
Deployment
Maintenance
30%
Requirements Analysis
Software Design
Implementation
Validation Testing
Deployment
Maintenance
100%
Requirements Analysis
100%
Software Design
90%
Implementation
Validation Testing
Deployment
Maintenance
100%
Requirements Analysis
50%
Software Design
Implementation
Validation Testing
Deployment
Maintenance
Requirements Analysis
Software Design
Implementation
Validation Testing
Deployment
Maintenance
100%
Requirements Analysis
100%
Software Design
75%
Implementation
Validation Testing
Deployment
Maintenance
100%
Requirements Analysis
30%
Software Design
Implementation
Validation Testing
Deployment
Maintenance
Requirements Analysis
Software Design
Implementation
Validation Testing
Deployment
Maintenance
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Jul
Nov
Mar
Jul
Nov
Mar
Jul
Nov
Software Product Development Plan
Phases
Requirements Analysis
Software Design
Implementation
Validation Testing
Deployment
Maintenance
Review
Made with