## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
Planning/Permitting
Planning/Permitting
New Construction
Network Upgrades
Houston Market
Seattle Market
Phoenix Market
Portland Market
Houston Market
Seattle Market
Phoenix Market
Portland Market
Planning/Permitting
Today
2021
2022
2023
2024
100%
100%
Lay Fiber
100%
Network Testing
80%
Planning/Permitting
Lay Fiber
Network Testing
100%
Planning/Permitting
100%
Lay Fiber
100%
Network Testing
Planning/Permitting
Lay Fiber
Network Testing
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Planning/Permitting
Lay Fiber
Network Testing
Upgrade Live
70%
Planning/Permitting
Lay Fiber
Network Testing
Upgrade Live
100%
100%
Lay Fiber
100%
Network Testing
Upgrade Live
100%
40%
Lay Fiber
Network Testing
Upgrade Live
Upgrade Live
Upgrade Live
Upgrade Live
Upgrade Live
80%
FCC Review
Phases
Planning/Permitting
Lay Fiber
Network Testing
Upgrade Live
Made with
Right-of-way acquisition delay
Fiber Installation Timeline

## Slide 3
Organizational Integration
Brand Integration
Systems Integration
Product Integration
Facilities Integration
$10,224,000
$6414,000
$19,800,000
$12,540,000
$4,386,000
Today
2021
2022
2023
Select Consulting Firm
100%
Organizational Analysis
100%
Implement New Org Structure
100%
Design New Org Structure
100%
Executive Relocation
100%
Key Employee Relocation
75%
Select Marketing Firm
100%
Market Analysis
100%
Develop New Branding
100%
Rebrand New Markets
100%
Rebrand Legacy Markets
100%
Internal Gap Analysis
90%
Billing System Design
Provisioning System Design
Billing/Provisioning Integration
Billing System Implementation
Provisioning System Implementation
Legacy System Sunset & Conversion
Product Alignment
100%
Sunset Legacy Products
70%
Develop New Products
100%
Launch New Products
80%
Facilities Planning & Analysis
100%
Hire Real Estate Firm
100%
Consolidate Facilities
60%
Dispense of Excess Real Estate
100%
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Jan
Apr
Jul
Oct
Jan
Apr
Jul
Oct
Jan
Apr
Shareholder Approval
Integration Complete
Merger & Acquisition Integration Schedule
Made with

## Slide 4
Consumer
Small & Medium Business
Enterprise
2022
2023
2024
2025
2026
2027
Voice
Video
Data
Security
Voice
Video
Data
Security
Voice
Data
UP-21
SJ-19
ZL-26
BI-2
QY-17
JG-10
IU-9
RP-18
QB-17
HX-8
ZL-28
LK-12
YM-25
GZ-7
UY-21
YS-25
SW-19
HR-8
GN-7
PN-16
GF-7
ZO-26
CR-3
TH-20
DA-4
AN-1
HP-8
JW-10
VE-22
TC-20
WT-10
KZ-11
XO-24
OC-15
IX-13
UO-21
TN-20
VD-22
MQ-9
VR-22
QC-17
Made with
Telecom Product 5-year Roadmap